ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN

(ESMP)

for the

Ujman Dam – Priority Dam Safety Interventions

Prepared under

Fostering and Leveraging Opportunities for Water Security –FLOWS

# June 2026

TABLE OF CONTENTS

EXECUTIVE SUMMARY

- INTRODUCTION

1.1 Background

1.2 Purpose of the ESMP

1.3 Scope of the ESMP

- LEGAL, POLICY AND INSTITUTIONAL FRAMEWORK

2.1 Applicable National Legislation

2.2 World Bank Environmental and Social Standards

2.3 Environmental and Social Management Approach

- SUBPROJECT ENVIRONMENTAL AND SOCIAL BASELINE CONDITIONS

3.1 Subproject Setting

3.2 Physical Environment

3.3 Water Resources

3.4 Biological Environment

3.5 Socio-Economic Environment

3.6 Existing Dam Safety Conditions

- ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS

4.1 Overview

4.2 Environmental Risks and Impacts

4.2.1 Dust Emissions

4.2.2 Noise and Vibration

4.2.3 Water Quality Risks

4.2.4 Construction Waste Generation

4.2.5 Hazardous Materials and Associated Waste

4.3 Social Risks and Impacts

4.3.1 Occupational Health and Safety Risks

4.3.2 Community Health and Safety Risks

4.3.3 Labour and Working Conditions

4.4 Dam Safety Related Risks

- ENVIRONMENTAL AND SOCIAL MITIGATION MEASURES

5.1 General

5.2 Environmental and Social Mitigation Measures

- ENVIRONMENTAL AND SOCIAL MONITORING PLAN

6.1 Monitoring Objectives

6.2 Environmental and Social Monitoring Plan

- INSTITUTIONAL ARRANGEMENTS, CAPACITY BUILDING AND TRAINING

7.1 Institutional Arrangements

7.2 Institutional Responsibilities

7.3 Capacity Building and Training

7.4 Reporting Arrangements

- GRIEVANCE MECHANISM

- IMPLEMENTATION SCHEDULE AND INTEGRATION OF ESMP INTO SUBPROJECT IMPLEMENTATION

9.1 ESMP Implementation Schedule

9.2 Integration of ESMP into Subproject Implementation

List of Tables

- Table 1. Summary Sheet

- Table 2-1. Applicable National Legislation

- Table 2-2. Applicability of World Bank Environmental and Social Standards

- Table 5-1. Environmental and Social Mitigation Measures

- Table 6-1. Environmental and Social Monitoring Plan

- Table 7-1. Institutional Responsibilities

- Table 7-2. Training Requirements

- Table 9-1. ESMP Implementation Schedule

Table 1. Summary Sheet

| Item | Description |
| --- | --- |
| Name of the Subproject | Ujman Dam – Priority Dam Safety Interventions |
| Subproject Specification | Rehabilitation of priority dam safety components, including rehabilitation of deteriorated concrete elements within the spillway chute, waterproofing and sealing of cracks within the inspection gallery, rehabilitation of the seepage monitoring system, installation of an additional open standpipe piezometer, installation of topographical monitoring equipment, and completion, testing and commissioning of monitoring instrumentation and Data Acquisition System (DAS) integration. |
| Subproject Location | Ujman Dam and Reservoir, Municipality of Zubin Potok, Republic of Kosovo |
| Number of Beneficiaries | Beneficiaries include communities, public utilities, agricultural users and other water users dependent on water resources and services associated with the Ujman Reservoir. |
| Sector and Type of Subproject | Water Sector – Dam Safety Rehabilitation and Water Supply Infrastructure |
| Client | Ministry of Environment and Spatial Planning (MMPH), through the Project Management Team (PMT) |
| Beneficiary | Hydro-Economic Enterprise ‘Iber-Lepenc’ J.S.C. |
| Implementation Modality | Implemented through a competitively selected Contractor under the supervision of a Supervising Engineer |
| Size of the Subproject | Rehabilitation works within the existing Ujman Dam footprint and associated operational facilities |
| Field Visit (Yes/No; Include Date) | Yes – Site visits undertaken during dam safety assessments and detailed design preparation |
| Subproject Risk Category (Low to High) | Moderate |
| Prepared by: | FLOWS PMT |

## EXECUTIVE SUMMARY

Ujman Dam is a major water resources infrastructure located in the Municipality of Zubin Potok in Kosovo. The dam and reservoir serve multiple strategic functions, including water supply, irrigation, hydropower generation, and regulation of water flows within the Iber River basin. Due to its size and strategic importance, the dam constitutes a critical component of Kosovo’s water infrastructure and regional water security system.

To support its continued safe operation and long-term reliability, dam safety assessments and detailed engineering design studies were undertaken between 2024 and 2026 under the FLOWS Project through specialized engineering consultants.

The findings and recommendations of these studies formed the basis for identification of priority rehabilitation measures to be implemented under the subproject. This ESMP has been prepared by the Project Management Team (PMT) based on the findings of these studies and the associated engineering designs prepared under the FLOWS Project. 

At this phase, the proposed Ujman Dam rehabilitation works include the following priority dam safety interventions:

- Rehabilitation of deteriorated concrete elements within the spillway chute, including repair of cracks, treatment of exposed reinforcement, concrete restoration works, crack injection and application of protective coatings;

- Waterproofing and sealing of cracks within the inspection gallery affected by water ingress;

- Rehabilitation of the seepage monitoring system, including rehabilitation of existing V-notch weirs and installation of an additional open standpipe piezometer with automatic monitoring equipment;

- Installation of topographical monitoring equipment for monitoring potential movements of the spillway chute walls;

- Completion, testing and commissioning of monitoring instrumentation and integration of monitoring equipment into the Data Acquisition System (DAS).

No other rehabilitation measures identified during previous dam safety assessments are included within the scope of the Subproject and are therefore not addressed by this ESMP.

This Environmental and Social Management Plan (ESMP) defines the environmental and social mitigation, monitoring, institutional, training and reporting measures required during implementation of the Subproject. The ESMP has been prepared in accordance with the World Bank Environmental and Social Framework (ESF), relevant Environmental and Social Standards (ESSs), and applicable legislation of Kosovo.

Environmental and social impacts associated with the proposed rehabilitation works are expected to be site-specific, temporary and manageable through implementation of appropriate mitigation measures. The principal environmental risks include generation of construction and demolition waste, dust and noise emissions during concrete repair activities, handling and use of epoxy and polyurethane resins, accidental contamination of soil or water from construction materials, and generation of minor quantities of hazardous and electronic waste associated with monitoring equipment installation.

Social risks are primarily associated with occupational health and safety during concrete repair works, work at height, drilling activities, confined-space entry within the inspection gallery, electrical safety during instrumentation installation, and community health and safety related to the presence of workers and construction activities within the dam operational area.

Implementation of the proposed interventions is expected to provide long-term benefits through improved dam safety monitoring, enhanced seepage surveillance, improved condition of critical concrete structures, strengthened operational reliability, and improved capacity for early identification of potential dam safety issues.

# 1. INTRODUCTION

## 1.1 Background

Ujman Dam is one of the largest and most strategically important water infrastructures in Kosovo. Located in the Municipality of Zubin Potok, the dam and reservoir serve multiple functions, including water supply, irrigation, hydropower generation and regulation of water resources within the Iber River basin. The reservoir represents an important component of regional water security and provides essential water resources for domestic, agricultural and industrial uses.

To support the long-term safe operation of the dam, a comprehensive dam safety assessment and detailed engineering review were undertaken. The assessment identified deficiencies affecting the condition of selected concrete structures, seepage monitoring systems and dam safety instrumentation. Although the overall condition and stability of the dam were considered satisfactory, rehabilitation of selected components was recommended to improve monitoring capabilities, operational reliability and long-term dam safety performance.

Based on the recommendations of the dam safety assessment and the approved priority rehabilitation program, a number of rehabilitation interventions have been selected for implementation under the Subproject.

## 1.2 Purpose of the ESMP

The purpose of this Environmental and Social Management Plan (ESMP) is to define the mitigation, monitoring, institutional and reporting measures required to avoid, minimize, mitigate and manage environmental and social risks and impacts associated with implementation of the proposed rehabilitation works.

The ESMP has been prepared in accordance with the requirements of the World Bank Environmental and Social Framework (ESF) and forms an integral part of Subproject implementation.

## 1.3 Scope of the ESMP

This ESMP applies exclusively to the rehabilitation activities financed under the Subproject.

The scope of the ESMP includes the following activities:

### Activity 1 – Rehabilitation of Concrete Structures

The works include: Removal of deteriorated concrete; Surface preparation and cleaning through hydrodemolition and hydro-sandblasting; Treatment and corrosion protection of exposed reinforcement; Structural concrete repairs using repair mortars; Crack sealing and epoxy resin injection; Waterproofing and protective coating applications on rehabilitated surfaces; Waterproofing of cracks affected by water ingress within the inspection gallery.

### Activity 2 – Rehabilitation of the Seepage Monitoring System

The works include: Rehabilitation of existing V-notch seepage measurement stations; Rehabilitation of associated measurement chambers and structures; Installation of one additional open standpipe piezometer; Installation of automatic monitoring equipment; Functional testing and commissioning.

### Activity 3 – Installation of Spillway Chute Wall Monitoring Equipment

The works include: Supply and installation of topographic monitoring targets (prisms/reflectors) on the spillway chute walls; Installation of supporting fixtures and monitoring components; Integration into the dam monitoring system; Functional testing and commissioning.

Activity 4 – Completion of Monitoring Instrumentation and DAS Integration

The works include: Inspection and assessment of existing monitoring instrumentation; Completion of pending instrumentation installations; Cabling and communication connections; Integration of instruments into the Data Acquisition System (DAS); Functional testing and calibration; Configuration of monitoring software and data loggers; Commissioning and operator training.

No rehabilitation works are proposed on the embankment dam body, reservoir shoreline, hydropower facilities, irrigation infrastructure, spillway wall stabilization systems, access roads, construction camps or other ancillary structures under the current Subproject.

## 2. LEGAL, POLICY AND INSTITUTIONAL FRAMEWORK

### 2.1 Applicable National Legislation

The Subproject shall be implemented in accordance with the applicable environmental, occupational health and safety, water management, labour and construction legislation of the Republic of Kosovo, as well as the requirements of the World Bank Environmental and Social Framework (ESF). Compliance with applicable legal requirements shall be ensured throughout Subproject implementation.

The principal legal instruments relevant to the proposed rehabilitation works are summarized below.

Table 2-1. Applicable National Legislation

| Legal Instrument | Relevance to the Subproject |
| --- | --- |
| Law No. 03/L-025 on Environmental Protection | Establishes the general principles of environmental protection, pollution prevention and sustainable development and provides the overall framework for management of environmental impacts associated with the rehabilitation works. |
| Law No. 04/L-147 on Waters of Kosovo | Regulates the protection, management and sustainable use of water resources. The law is particularly relevant as rehabilitation works will be undertaken within an operational reservoir and dam safety infrastructure. |
| Law No. 04/L-060 on Waste | Establishes requirements for collection, segregation, transport, recovery and disposal of waste. The Subproject will generate construction waste, concrete debris, packaging waste, scrap metal and limited quantities of hazardous waste during rehabilitation activities. |
| Law No. 04/L-161 on Safety and Health at Work | Establishes requirements for occupational health and safety, accident prevention and worker protection. The law is relevant due to work at height, drilling activities, confined-space entry into the inspection gallery, handling of construction materials and installation of monitoring equipment. |
| Law No. 03/L-212 on Labour | Regulates employment relationships, workers’ rights, working conditions and employer obligations. The law applies to all Subproject workers engaged during implementation. |
| Law No. 04/L-110 on Construction | Establishes technical, administrative and safety requirements governing construction activities and applies to concrete rehabilitation works, installation of monitoring equipment and associated civil works. |
| Law No. 04/L-197 on Chemicals | Regulates the handling, storage, transport and disposal of chemicals and hazardous substances. The law is relevant due to the use of epoxy resins, polyurethane resins, repair mortars, protective coatings and other chemical products during rehabilitation works. |

The proposed activities consist exclusively of rehabilitation and upgrading works within the existing operational footprint of Ujman Dam and its associated infrastructure. The Subproject does not involve expansion of the reservoir, modification of the dam embankment, land acquisition, involuntary resettlement, physical displacement or restrictions on land use.

The rehabilitation works are limited to concrete repairs within existing structures, rehabilitation of the seepage monitoring system, installation of additional monitoring equipment and completion of monitoring instrumentation integration. Environmental and social impacts are expected to be localized, temporary and manageable through implementation of good construction practices and the mitigation and monitoring measures defined in this ESMP.

### 2.2 World Bank Environmental and Social Standards

The Subproject is financed by the World Bank and is subject to the requirements of the Environmental and Social Framework (ESF). The applicability of the Environmental and Social Standards (ESSs) was assessed based on the nature and scope of the proposed rehabilitation works.

Table 2-2. Applicability of World Bank Environmental and Social Standards

| ESS | Applicability | Justification |
| --- | --- | --- |
| ESS1 – Assessment and Management of Environmental and Social Risks and Impacts | Applicable | The proposed rehabilitation works may generate environmental and social risks and impacts requiring assessment, mitigation, monitoring and management. This ESMP serves as the primary environmental and social management instrument for the Subproject. |
| ESS2 – Labor and Working Conditions | Applicable | The Subproject will involve direct and contracted workers engaged in concrete rehabilitation works, installation of monitoring equipment, drilling works for piezometers, instrumentation installation and commissioning activities. Occupational health and safety risks include work at height, confined-space entry, drilling activities, handling of chemical products and electrical works associated with monitoring systems. |
| ESS3 – Resource Efficiency and Pollution Prevention and Management | Applicable | The Subproject will generate construction and demolition waste, concrete debris, packaging waste, electronic waste and limited quantities of hazardous waste. Rehabilitation works will involve the use of epoxy and polyurethane resins, repair mortars, protective coatings and other construction materials requiring appropriate handling and pollution prevention measures. |
| ESS4 – Community Health and Safety | Applicable | Rehabilitation activities will be undertaken within an operational dam and reservoir facility. Appropriate measures will be required to manage public access, construction safety, transport of materials, emergency preparedness and protection of visitors and nearby communities. |
| ESS5 – Land Acquisition, Restrictions on Land Use and Involuntary Resettlement | Not Applicable | The rehabilitation works will be implemented entirely within the existing operational footprint of Ujman Dam and associated infrastructure. No land acquisition, physical displacement, economic displacement or restrictions on land use are required. |
| ESS6 – Biodiversity Conservation and Sustainable Management of Living Natural Resources | Applicable | The Subproject is located within an area characterized by reservoir, riverine and surrounding natural habitats. Although works are confined to existing infrastructure and significant impacts on biodiversity are not anticipated, good construction practices and pollution prevention measures are required to avoid potential impacts on aquatic and terrestrial ecosystems. |
| ESS7 – Indigenous Peoples/Sub-Saharan African Historically Underserved Traditional Local Communities | Not Applicable | No groups meeting the requirements of ESS7 are present within the Subproject area. |
| ESS8 – Cultural Heritage | Not Applicable* | No known cultural heritage resources are located within the Subproject footprint. A Chance Finds Procedure shall nevertheless be implemented during construction as a precautionary measure. |
| ESS9 – Financial Intermediaries | Not Applicable | The Subproject does not involve financial intermediaries. |
| ESS10 – Stakeholder Engagement and Information Disclosure | Applicable | Prior to commencement of works, the PMT, in coordination with Iber-Lepenc JSC and the Contractor, shall disclose relevant information on the Subproject scope, schedule, expected duration of works, access restrictions, potential water supply interruptions, community health and safety measures and grievance channels. Disclosure shall be undertaken through appropriate channels, including the FLOWS Project website, Iber-Lepenc JSC communication channels, municipal/community notice mechanisms and site notices where relevant. Information shall be made available in languages understandable to affected stakeholders. Stakeholder engagement shall be proportionate to the limited scope and temporary nature of the priority rehabilitation work. Stakeholder engagement and a Subproject Grievance Mechanism (GM) will be maintained throughout Subproject implementation. |

*Although ESS8 is not considered applicable, a Chance Finds Procedure shall be implemented as a precautionary measure.

### 2.3 Environmental and Social Management Approach

The Subproject consists of rehabilitation and upgrading works within the existing operational footprint of Ujman Dam and associated infrastructure. The proposed activities are limited to rehabilitation of existing concrete structures, waterproofing of cracks within the inspection gallery, rehabilitation of the seepage monitoring system, installation of additional monitoring equipment and completion of monitoring instrumentation and Data Acquisition System (DAS) integration.

The Subproject does not involve expansion of the dam, increase of reservoir capacity, modification of the embankment structure, stabilization works on the spillway chute walls, development of new infrastructure outside the existing operational footprint, land acquisition or resettlement.

The anticipated environmental and social impacts are expected to be localized, temporary and manageable through implementation of good construction practices and the mitigation and monitoring measures defined in this ESMP. The principal risks are associated with construction waste generation, dust and noise emissions, use of epoxy and polyurethane resins, occupational health and safety risks during concrete repair and instrumentation works, and prevention of accidental pollution of reservoir waters.

This ESMP serves as the principal environmental and social management instrument for the Subproject and establishes the measures necessary to prevent, minimize, monitor and manage environmental and social risks associated with the proposed rehabilitation activities. The ESMP applies to all contractors, subcontractors, supervising engineers and Subproject personnel involved in implementation of the rehabilitation works.

## 3. SUBPROJECT ENVIRONMENTAL AND SOCIAL BASELINE CONDITIONS

### 3.1 Subproject Setting

Ujman Dam is located on the Ibar River in the Municipality of Zubin Potok in north Kosovo. The dam was first impounded in 1979 and is operated by Hydro-Economic Enterprise ‘Iber-Lepenc’ J.S.C. The reservoir created by the dam is the largest reservoir in Kosovo and serves multiple purposes including bulk water supply, irrigation, hydropower generation and regulation of water resources within the Iber River basin.

The dam and reservoir represent one of the most important water resources infrastructures in Kosovo and play a strategic role in regional water security and economic development.

The proposed rehabilitation works will be implemented entirely within the existing operational footprint of Ujman Dam and its associated infrastructure, including the spillway chute, inspection gallery, seepage monitoring facilities and monitoring instrumentation systems.

No expansion of the reservoir, modification of the dam embankment, stabilization works on the spillway chute walls or development of new infrastructure outside the existing operational area is envisaged under the Subproject.

### Fig.1 - Ujman dam and auxiliary works

### Source: Studio Pietrangeli, Dam Safety Assessment and Detailed Design for Ujman Dam (2026).

### 3.2 Physical Environment

Topography and Geology

The subproject area is characterized by hilly and mountainous terrain surrounding the Ujman Reservoir and the upper Ibar River basin. The dam and associated structures are situated within an engineered environment that has been in operation for several decades.

Ujman Dam is a zoned rock-fill embankment dam with a central clay core. The dam has a crest elevation of 694.5 m above sea level, a maximum height of approximately 101 m and a crest length of approximately 519 m.

All rehabilitation activities will be undertaken within existing structures and previously disturbed operational areas. With the exception of limited drilling associated with installation of a new piezometer, no significant earthworks or modifications to the dam embankment are envisaged under the Subproject.

Climate

The area is characterized by a continental climate with warm summers and cold winters. Seasonal precipitation and low winter temperatures may influence construction scheduling, concrete repair activities and installation of monitoring equipment.

Air Quality

The subproject area is located outside major industrial zones and is generally characterized by good ambient air quality. Temporary and localized dust emissions may occur during hydrodemolition, drilling, concrete repair works, surface preparation activities and transportation of construction materials.

Noise Environment

Existing noise levels are generally low and are associated primarily with dam operation, maintenance activities and local traffic. Temporary increases in noise levels are expected during drilling, hydrodemolition and installation of monitoring equipment.

### 3.3 Water Resources

Ujman Reservoir represents one of the most important water resources in Kosovo and constitutes the principal environmental receptor associated with the Subproject. The reservoir supports bulk water supply, irrigation, hydropower generation and environmental flow functions within the Ibar River basin.

The reservoir has a catchment area of approximately 1,100 km², a total storage capacity of approximately 370 million m³ and a live storage volume of approximately 350 million m³. The reservoir surface area is approximately 11.9 km² and receives an average annual inflow of approximately 13.5 m³/s.

The proposed rehabilitation activities will be undertaken within existing dam infrastructure and will not alter reservoir storage capacity, water abstraction volumes, hydropower generation capacity or the operational regime of the reservoir.

Protection of water quality is a key environmental consideration during Subproject implementation. Particular attention shall be given to preventing accidental releases of construction waste, drilling residues, fuels, oils, epoxy and polyurethane resins, repair mortars and other materials that could affect reservoir water quality or downstream watercourses.

Key environmental receptors include:

- Ujman Reservoir;

- Seepage monitoring facilities and drainage systems;

- Dam inspection gallery;

- Downstream Ibar River;

- Water supply and irrigation infrastructure associated with the reservoir.

### 3.4 Biological Environment

The Ujman Reservoir is surrounded by predominantly natural and semi-natural landscapes consisting of forested areas, grasslands and aquatic habitats associated with the reservoir and the Ibar River system.

The proposed rehabilitation works will be confined to existing structures and operational areas within the dam complex. No significant vegetation clearing, habitat conversion or disturbance of natural habitats is anticipated as part of the Subproject.

Given the limited scope of the proposed interventions and the fact that all works will be undertaken within existing infrastructure, significant impacts on flora, fauna and biodiversity are not expected. Nevertheless, appropriate pollution prevention and waste management measures will be implemented to prevent indirect impacts on aquatic and terrestrial ecosystems.

### 3.5 Socio-Economic Environment

Ujman Dam and Reservoir provide important water resource functions for municipalities, communities, agriculture and economic activities within the wider region. The reservoir and associated infrastructure therefore represent a strategic public asset of significant social and economic importance.

The principal stakeholders associated with the Subproject include:

- HEE Iber-Lepenc as dam operator;

- Municipality of Zubin Potok;

- Relevant water users and public institutions;

- Subproject workers and contractors;

- Communities benefiting from reservoir services.

The Subproject will not require land acquisition, physical displacement, economic displacement or restrictions on land use. Any temporary access restrictions shall be limited to safety exclusion zones within the existing operational footprint and shall be communicated in advance to affected personnel or users, where applicable.

The rehabilitation works are expected to generate temporary employment opportunities during implementation and contribute to improved dam safety monitoring, operational reliability and long-term infrastructure safety.

### 3.6 Existing Dam Safety Conditions

Dam safety assessments undertaken for Ujman Dam identified deficiencies associated with aging infrastructure, deterioration of selected concrete structures and limitations within the existing monitoring system.

The spillway system consists of a side-channel concrete spillway equipped with four flap gates and designed to safely convey flood flows of approximately 1,210 m³/s. The spillway includes an approximately 360 m long concrete channel terminating in a ski-jump energy dissipation structure.

The identified issues include deterioration of concrete elements within the spillway chute, water ingress through cracks within the inspection gallery, deficiencies in seepage monitoring facilities, and incomplete integration of monitoring instrumentation into the Data Acquisition System (DAS).

Additional monitoring measures were recommended to improve surveillance of seepage conditions and potential movements of the spillway chute walls.

Although the overall structural condition and stability of the dam were assessed as satisfactory, rehabilitation of these components was recommended to improve monitoring capability, operational reliability and long-term dam safety performance.

The proposed Subproject has been designed to address these deficiencies through targeted rehabilitation interventions while maintaining normal operation of the dam and associated reservoir functions.

## 4. ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS

### 4.1 Overview

The proposed rehabilitation works are limited to repair and upgrading of existing infrastructure within the operational footprint of Ujman Dam. The Subproject does not involve expansion of the reservoir, modification of the dam embankment, construction of new infrastructure outside the existing footprint or acquisition of additional land.

The planned activities include rehabilitation of deteriorated concrete within the spillway chute, waterproofing of cracks in the inspection gallery, rehabilitation of the seepage monitoring system, installation of an additional piezometer, installation of topographical monitoring equipment and completion of monitoring instrumentation integration into the Data Acquisition System (DAS).

Given the nature and scale of the proposed works, environmental and social impacts are expected to be temporary, localized and largely confined to the construction phase. Most impacts can be effectively managed through implementation of good construction practices, occupational health and safety measures and the mitigation measures defined in this ESMP.

At the same time, the Subproject is expected to generate significant long-term benefits through improved dam safety monitoring, enhanced seepage surveillance, improved structural condition of critical infrastructure and increased operational reliability.

### 4.2 Environmental Risks and Impacts

#### 4.2.1 Dust Emissions

Temporary dust emissions may be generated during hydrodemolition, drilling, concrete removal, surface preparation, grinding, crack treatment works and transportation of construction materials.

Dust generation may affect workers undertaking rehabilitation activities and, to a lesser extent, nearby operational areas within the dam facility. Due to the limited scale and localized nature of the works, impacts on ambient air quality are expected to be temporary and confined to the immediate work areas.

No significant long-term impacts on air quality are anticipated.

#### 4.2.2 Noise and Vibration

Construction activities involving drilling, hydrodemolition, concrete repair works, installation of monitoring equipment and operation of construction machinery may generate temporary increases in noise levels.

Potential receptors include subproject workers, operational personnel and visitors within the dam complex. Given the absence of sensitive receptors within the immediate work area and the limited duration of rehabilitation activities, noise impacts are expected to be temporary and localized.

Significant vibration impacts are not anticipated due to the nature and scale of the proposed works.

#### 4.2.3 Water Quality Risks

Ujman Reservoir and the downstream Ibar River constitute the most sensitive environmental receptors associated with the Subproject.

Construction activities undertaken within or near hydraulic structures may create risks of accidental release of construction waste, concrete residues, drilling materials, sediments, oils, fuels, epoxy resins, polyurethane resins, repair mortars or other materials into the reservoir or associated drainage systems. Improper management of such materials could adversely affect water quality and aquatic ecosystems.

Although the proposed activities do not involve modifications to reservoir capacity, water abstraction volumes, hydropower operations or reservoir operating regimes, protection of water quality remains a key environmental consideration throughout Subproject implementation.

#### 4.2.4 Construction Waste Generation

Implementation of the proposed rehabilitation works will generate various types of construction waste. Waste streams are expected to include concrete debris generated during hydrodemolition and concrete repair works, drilling residues from piezometer installation, scrap metal from replacement of monitoring components, packaging materials associated with instrumentation installation and minor quantities of municipal waste generated by workers.

Improper handling, storage or disposal of construction waste could result in localized environmental impacts, including visual disturbance, soil contamination and potential contamination of reservoir waters. Given that rehabilitation works will be undertaken within an operational reservoir and dam safety facility, effective management of construction waste is particularly important.

The anticipated impacts are expected to be temporary, localized and reversible.

#### 4.2.5 Hazardous Materials and Chemical Management

Several rehabilitation activities will involve the use of chemical products and potentially hazardous materials, including epoxy resins, polyurethane injection materials, repair mortars, waterproofing products, protective coatings, lubricants, fuels and cleaning agents.

Risks may arise during transportation, storage, handling and application of these materials. Accidental spills, leakage or improper disposal could result in contamination of soil, reservoir waters, drainage systems and work areas, as well as health and safety risks for workers.

Given the location of the works within an operational reservoir facility, careful management of hazardous materials is required throughout Subproject implementation.

#### 4.2.6 Hazardous and Electronic Waste

Installation and commissioning of monitoring instrumentation and monitoring system components may generate limited quantities of electronic waste (e-waste), including cables, sensors, batteries, data logging equipment and associated electronic components.

Rehabilitation activities may also generate hazardous waste streams such as contaminated packaging, empty resin containers, used chemical products, absorbent materials and other wastes associated with waterproofing and repair works.

Improper management of hazardous and electronic waste could create risks to the environment and human health. However, given the limited scale of the rehabilitation works, the quantities generated are expected to be small and manageable through appropriate waste handling and disposal procedures.

The anticipated impacts are expected to be temporary, localized and manageable through implementation of appropriate environmental management measures.

### 4.3 Social Risks and Impacts

#### 4.3.1 Occupational Health and Safety Risks

Occupational health and safety (OHS) represents the most significant social risk associated with the Subproject. The proposed rehabilitation activities involve work within an operational dam facility and include concrete rehabilitation works, hydrodemolition, drilling activities, installation of monitoring equipment, rehabilitation of seepage monitoring facilities, crack injection works and waterproofing activities within the inspection gallery.

Subproject workers may be exposed to a range of occupational hazards, including:

- Working at height on the spillway chute and associated structures;

- Confined-space entry within the inspection gallery;

- Hazards associated with hydrodemolition and drilling equipment;

- Exposure to dust and noise during concrete rehabilitation works;

- Manual handling and lifting operations;

- Exposure to epoxy resins, polyurethane resins, repair mortars and other chemical products;

- Electrical hazards associated with installation and commissioning of monitoring instrumentation and DAS integration;

- Slips, trips and falls within operational areas of the dam facility.

Failure to implement appropriate occupational health and safety procedures could result in injuries, accidents or health impacts affecting workers and contractors. The risk level is considered moderate due to the nature of the rehabilitation activities and the operational environment in which they will be undertaken.

#### 4.3.2 Community Health and Safety Risks

The rehabilitation works will be implemented within the operational area of Ujman Dam and are not expected to directly affect surrounding communities. Nevertheless, certain risks to community health and safety may arise during Subproject implementation.

Potential risks include:

- Unauthorized access to active work areas;

- Temporary disruption of operational activities within the dam complex;

- Movement of construction vehicles and equipment;

- Accidental release of construction materials, chemicals or waste affecting reservoir water quality;

- Risks associated with ongoing operation of critical dam infrastructure during rehabilitation works.

The Subproject does not involve major excavation works, blasting activities, construction of new infrastructure or large-scale transportation of materials. Consequently, community impacts are expected to be limited, temporary and localized.

Implementation of the rehabilitation measures is expected to generate long-term positive impacts through improved dam safety monitoring, enhanced operational reliability and improved capability for early identification of dam safety concerns.

#### 4.3.3 Labour and Working Conditions

The Subproject will involve direct workers, contracted workers and supervisory personnel engaged in implementation of the rehabilitation activities.

Potential labour-related risks include:

- Inadequate occupational health and safety management;

- Insufficient worker training and awareness;

- Lack of a worker grievance mechanism;

- Non-compliance with labour legislation and contractual requirements;

- Inadequate supervision of contractor personnel.

The scale of the Subproject is relatively limited and the workforce is expected to be small. Nevertheless, compliance with national labour legislation and World Bank requirements regarding labour and working conditions is necessary to ensure a safe and fair working environment.

The Contractor shall establish and maintain a Worker Grievance Mechanism as part of the Contractor’s Environmental and Social Management Plan (C-ESMP). Appropriate worker management procedures, training programmes and occupational health and safety measures shall be implemented throughout Subproject implementation.

### 4.4 Dam Safety Related Risks

The Subproject has been developed in response to deficiencies identified through dam safety assessments and detailed technical investigations undertaken for Ujman Dam. Although the overall structural condition and stability of the dam were assessed as satisfactory, a number of components associated with monitoring capability and long-term operational performance were identified as requiring rehabilitation.

The principal dam safety-related issues identified include:

- Deterioration of concrete elements within the spillway chute;

- Water ingress through cracks within the inspection gallery;

- Deficiencies in seepage monitoring facilities, including V-notch measurement stations;

- Limited monitoring coverage requiring installation of an additional open standpipe piezometer;

- Incomplete integration and commissioning of monitoring instrumentation within the Data Acquisition System (DAS);

- Need for improved monitoring of potential movements of spillway chute walls.

If left unaddressed, these deficiencies could progressively reduce the effectiveness of dam surveillance systems, limit the ability to identify abnormal seepage conditions and reduce the reliability of information required for dam safety management.

Particular importance is attached to the functionality of monitoring systems, which support assessment of dam performance and early identification of potential safety concerns. Effective seepage monitoring, piezometric monitoring and surveillance of structural movements constitute important components of the dam safety framework.

The proposed rehabilitation activities have been designed to address the identified deficiencies and improve monitoring capability, operational reliability and overall dam safety performance. Completion of the planned interventions is expected to strengthen dam safety management and support the continued safe operation of the reservoir and associated infrastructure.

Overall, the Subproject is expected to generate positive long-term impacts through rehabilitation of critical dam safety infrastructure and enhancement of monitoring and surveillance systems.

## 5. ENVIRONMENTAL AND SOCIAL MITIGATION MEASURES

### 5.1 General

The mitigation measures presented in this chapter have been developed to avoid, minimize, reduce or manage the environmental and social risks and impacts identified in Chapter 4. The measures have been designed in accordance with the mitigation hierarchy and are consistent with applicable national legislation and the World Bank Environmental and Social Standards (ESSs).

The Contractor shall be responsible for the day-to-day implementation of all mitigation measures during Subproject implementation. The Supervising Engineer shall monitor the Contractor’s compliance on site, while the Project Management Team (PMT), in coordination with and Iber-Lepenc J.S.C., shall provide overall oversight, review monitoring reports, and ensure that the ESMP requirements are effectively implemented.

The mitigation measures focus on the principal environmental and social risks associated with the rehabilitation works, including construction waste management, dust and noise control, protection of reservoir water quality, management of hazardous materials and chemical products, occupational health and safety, labour and working conditions, community health and safety, and safe implementation of rehabilitation works within an operational dam facility.

Particular attention shall be given to prevention of accidental pollution of the Ujman Reservoir and associated drainage systems, safe use of epoxy and polyurethane resins, confined-space entry procedures within the inspection gallery, work at height on spillway structures, drilling activities associated with piezometer installation, and protection of existing dam safety monitoring systems during rehabilitation works.

All mitigation measures defined in this ESMP shall be incorporated into the Contractor’s Environmental and Social Management Plan (C-ESMP), method statements and work procedures prior to commencement of construction activities.

### Table 5-1. Environmental and Social Mitigation Measures

| Source of Impact | Mitigation Measures | Responsibility | Estimated Cost |
| --- | --- | --- | --- |
| Air Quality and Dust Emissions – Dust generated during hydrodemolition, drilling, concrete repair works, grinding, surface preparation and transportation activities. | - Water spraying shall be applied during dry and windy conditions. - Dust-generating materials shall be covered during transportation and storage. Work areas shall be regularly cleaned. - Vehicle speed limits shall be established and enforced within the work area. - Workers shall use respiratory protective equipment where required. | Contractor | Included in Contractor’s BOQ |
| Exhaust Emissions – Emissions from construction machinery, generators and transport vehicles. | - Construction equipment shall be regularly maintained and operated according to manufacturer specifications. - Unnecessary engine idling shall be avoided. - Equipment with excessive emissions shall be removed from service until repaired. | Contractor | Included in Contractor’s BOQ |
| Noise and Vibration – Noise generated by drilling, hydrodemolition, concrete rehabilitation works and operation of construction machinery. | - Noisy activities shall be restricted to daytime working hours where feasible. - Equipment shall be properly maintained and fitted with silencers where appropriate. - Workers exposed to elevated noise levels shall be provided with hearing protection. - Vibration-generating activities shall be minimized to avoid impacts on existing structures and monitoring equipment. | Contractor | Included in Contractor’s BOQ |
| Water Quality – Accidental release of concrete debris, slurry, drilling residues, repair materials, sediments, fuels, oils, lubricants, epoxy resins, polyurethane resins or chemicals into Ujman Reservoir. | - Physical containment measures shall be implemented where necessary. - Fuel and chemical storage areas shall be located away from water bodies and equipped with secondary containment. - Spill kits shall be available at all work locations. Any spill shall be immediately reported, contained and cleaned. Direct disposal of waste into the reservoir shall be prohibited. Particular care shall be taken during hydrodemolition, crack injection and piezometer drilling activities. - No refuelling, equipment maintenance or washing activities shall be undertaken within the immediate vicinity of the reservoir. | Contractor | Included in Contractor’s BOQ |
| Sewage and Wastewater – Wastewater generated by construction personnel and cleaning activities. | - Mobile toilets shall be provided for workers where necessary. Direct discharge of wastewater into Ujman Reservoir or associated drainage systems shall be strictly prohibited. - Wastewater and cleaning residues shall be collected and managed in accordance with applicable regulations. - A zero-discharge policy to the reservoir shall be applied. | Contractor | Included in Contractor’s BOQ |
| Solid Waste – Waste generated from concrete rehabilitation works, drilling activities, monitoring equipment installation and packaging materials. | - A Waste Management Plan shall be implemented. - Construction waste shall be segregated at source. - Concrete debris, drilling residues, scrap metal and packaging materials shall be collected separately and transferred for recycling or disposal where appropriate. - Waste shall be stored in designated areas and disposed of through licensed waste operators. - Waste tracking records shall be maintained. | Contractor | Included in Contractor’s BOQ |
| Hazardous Materials Management – Storage and use of epoxy resins, polyurethane injection materials, repair mortars, waterproofing products, coatings, fuels and cleaning agents. | - Safety Data Sheets (SDS) shall be available on site. - Hazardous materials shall be stored in designated and secure areas with secondary containment. - Only trained personnel shall handle hazardous substances. - Hazardous materials shall be managed in accordance with manufacturer recommendations. | Contractor | Included in Contractor’s BOQ |
| Hazardous Waste – Generation of contaminated containers, resin residues, used solvents, absorbents and chemical packaging. | - Hazardous waste shall be separately collected, labelled and stored in secure locations. - Hazardous waste shall be transferred only to licensed waste management operators. - Mixing of hazardous and non-hazardous waste shall be prohibited. | Contractor | Included in Contractor’s BOQ |
| Electronic Waste – Replacement and installation of monitoring sensors, data loggers, communication equipment, cables, batteries and associated instrumentation. | - Electronic waste shall be separately collected and transferred to authorized recycling or disposal facilities. - Records of electronic waste management and disposal shall be maintained. | Contractor | Included in Contractor’s BOQ |
| Temporary Storage of Materials and Equipment – Storage of monitoring equipment, instrumentation components, repair mortars, resins, drilling materials and construction equipment. | - Materials shall be stored only in designated areas approved by the Supervising Engineer and coordinated with Iber-Lepenc J.S.C. - Storage shall not obstruct access to operational facilities, monitoring systems, inspection routes or emergency access routes. - Good housekeeping practices shall be maintained at all times. | Contractor | Included in Contractor’s BOQ |
| Dam Infrastructure and Operational Environment – Damage to spillway structures, inspection gallery, seepage monitoring facilities, monitoring instrumentation or operational infrastructure. | - All works shall be carried out in accordance with approved technical designs, method statements and supervision requirements. - Existing monitoring systems shall remain operational wherever practicable. - Any unexpected damage shall be immediately reported to the Supervising Engineer and Iber-Lepenc J.S.C. | Contractor / Supervising Engineer | Included in Contractor’s BOQ |
| Monitoring Instrumentation Installation – Potential malfunction or damage to monitoring systems during installation and commissioning activities. | - Installation and commissioning shall be undertaken by qualified personnel. - Functional testing, calibration and verification of monitoring instruments shall be completed before acceptance of the works and integrated into the Data Acquisition System (DAS) where applicable. | Contractor | Included in Contractor’s BOQ |
| Piezometer Drilling Activities – Drilling works associated with installation of a new open standpipe piezometer. | - Drilling works shall be undertaken by qualified personnel using approved procedures. - Drilling residues and fluids shall be collected and managed appropriately. - Measures shall be implemented to prevent contamination of reservoir waters, drainage systems and surrounding soil. - Disturbed areas shall be reinstated following completion of works. | Contractor | Included in Contractor’s BOQ |
| Traffic and Transport – Delivery of monitoring equipment, construction materials, drilling equipment and repair products to the dam site. | - Vehicle movements shall be planned and managed to minimize safety and environmental risks. - Loads shall be properly secured during transportation. - Drivers shall comply with applicable traffic regulations and site speed limits. | Contractor | Included in Contractor’s BOQ |
| Community Safety – Risks associated with rehabilitation works within an operational dam facility, including movement of workers, vehicles, equipment and temporary construction activities. | - Access to active work areas shall be restricted through fencing, barriers and warning signage. - Construction activities shall be coordinated with Iber-Lepenc J.S.C. to ensure continued safe operation of the facility. - Visitors and unauthorized persons shall be prohibited from entering work areas. - A Subproject Grievance Mechanism shall be available to affected stakeholders. | Contractor / PMT / Iber-Lepenc J.S.C. | Included in Contractor’s BOQ |
| Community Health and Safety – Potential impacts arising from accidental spills, construction activities or disruption of dam operations and monitoring systems, temporary operational disruptions and potential impacts on water supply services. | - Construction activities shall be planned and implemented to avoid impacts on reservoir operation, monitoring systems and public safety. - Emergency procedures shall be established to address accidental spills, incidents or operational disruptions. - The Contractor shall immediately notify the Supervising Engineer and Iber-Lepenc J.S.C. of any incident that may affect public safety or water quality. - Planned water supply interruptions shall be avoided where feasible and minimized in duration. - Where planned interruptions are unavoidable, affected consumers shall be informed in advance through Iber-Lepenc J.S.C. established communication channels, municipal/community channels and other appropriate public notification mechanisms. - Notifications shall include the expected timing, duration and reason for interruption, where practicable. - The expected timing and duration of the interruption shall be communicated whenever practicable. - Unauthorized persons shall be prohibited from entering work areas. - A Subproject Grievance Mechanism (GM) shall be available to affected stakeholders. | Contractor / Iber-Lepenc J.S.C. | Included in Contractor’s BOQ |
| Occupational Health and Safety (OHS) – Work at height, confined-space entry, hydrodemolition, drilling activities, lifting operations, instrumentation works and exposure to hazardous materials. | - A site-specific OHS Plan shall be prepared and implemented. Appropriate PPE shall be provided and used at all times. - Work-at-height procedures, confined-space entry permits, lock-out/tag-out procedures and lifting plans shall be implemented where applicable. - First aid equipment and trained first aid personnel shall be available on site. | Contractor | Included in Contractor’s BOQ |
| Confined Space Entry – Inspection Gallery. | - Entry into the inspection gallery shall be subject to a confined-space entry permit system. - Atmospheric conditions shall be assessed prior to entry and continuously monitored where required. - Adequate ventilation, communication equipment, emergency rescue procedures and standby personnel shall be provided. - Only trained and authorized personnel shall be permitted to enter confined spaces. | Contractor | Included in Contractor’s BOQ |
| Worker Health Concerns – Exposure to dust, noise, chemicals, resins and physically demanding working conditions. | - Workers shall receive task-specific safety training and information on workplace hazards. - Appropriate PPE shall be provided and maintained. - Safety Data Sheets (SDS) shall be available for all hazardous substances used on site. - Adequate drinking water, sanitation facilities and rest areas shall be provided. | Contractor | Included in Contractor’s BOQ |
| Worker Code of Conduct and Labour Management – Inappropriate worker behavior, discrimination, harassment, unsafe practices or non-compliance with labour requirements. | - The Code of Conduct shall include provisions on respectful behaviour, non-discrimination, prohibition of harassment, prohibition of sexual exploitation and abuse/sexual harassment, prohibition of violence, safe interaction with communities and compliance with site safety rules. - All workers shall receive site induction training prior to commencement of work. - A worker Code of Conduct shall be implemented and signed by all personnel. - Contractors shall comply with applicable labour legislation and ensure equal opportunity, non-discrimination and fair treatment of workers. - Breaches of the Code of Conduct shall be subject to disciplinary measures in accordance with labour legislation and contract requirements. | Contractor | Included in Contractor’s BOQ |
| Worker Grievance Mechanism – Failure to address worker concerns, complaints or labour-related issues. | - A worker grievance mechanism shall be established and communicated to all subproject workers. - Complaints shall be recorded, investigated and resolved in a timely manner. - Records of grievances and corrective actions shall be maintained. - The WGM shall include indicative response timelines and escalation arrangements. - Grievances involving harassment, SEA/SH or other sensitive matters shall be handled confidentially and only by personnel designated to manage such cases. - Confidential and sensitive grievances shall be handled through restricted-access procedures. - Retaliation against complainants shall be prohibited. | Contractor | Included in Contractor’s BOQ |
| Security and Access Control –– Temporary restrictions on access to operational facilities, inspection routes and work areas during rehabilitation activities. Use of barriers, gates, guards or access restrictions around operational and construction areas. | - Rehabilitation works shall be planned and phased to minimize disruption to dam operations and maintenance activities. - Safe access shall be maintained for authorized personnel, emergency response teams and dam operators at all times. - Temporary restrictions shall be communicated in advance to affected personnel. - Access control measures shall be proportionate to the risks and limited to safety and operational requirements. - Security personnel, where used, shall be instructed on respectful conduct, non-discrimination, avoidance of excessive force and referral of complaints to the Subproject GM. - Access restrictions shall not obstruct emergency access, dam operation or authorized inspection routes. - Signage shall clearly indicate restricted areas and alternative safe routes where relevant. | Contractor / Iber-Lepenc J.S.C. | Included in Contractor’s BOQ |
| Emergency Preparedness and Response – Workplace accidents, fire, chemical spills, confined-space emergencies or other unforeseen events. | - The Contractor shall prepare and implement an Emergency Preparedness and Response Plan. - Emergency contact information, evacuation procedures, rescue equipment and emergency response arrangements shall be available on site. - Emergency drills shall be conducted periodically throughout implementation of the works. | Contractor | Included in Contractor’s BOQ |
| Dam Operation – Temporary disruption of dam operation, reservoir infrastructure or monitoring systems during rehabilitation activities. | - Rehabilitation activities shall be planned and coordinated with Iber-Lepenc J.S.C. to ensure continued safe operation of the dam, reservoir infrastructure and monitoring systems. - Any temporary shutdowns or operational restrictions shall be approved in advance and implemented in accordance with agreed operational procedures. - Critical dam functions shall remain operational throughout the construction period wherever practicable. | Contractor / Iber-Lepenc J.S.C. / Supervising Engineer | Included in Contractor’s BOQ |
| Monitoring Systems – Temporary interruption, damage or malfunction of existing dam monitoring systems during installation of new instrumentation. | - Existing monitoring instruments shall remain operational wherever practicable during installation works. - Installation, calibration and commissioning shall be carried out by qualified personnel. - Functionality of all instruments shall be verified following installation and prior to acceptance of the works. - Monitoring data shall be reviewed to confirm proper operation of the upgraded system. | Contractor / Supervising Engineer / Iber-Lepenc J.S.C. | Included in Contractor’s BOQ |
| Newly Identified Defects – Discovery of previously unidentified structural, hydraulic, geotechnical or operational deficiencies during rehabilitation works. | - Any newly identified defects or safety concerns shall be immediately reported to the Supervising Engineer and Iber-Lepenc J.S.C. - Appropriate technical assessments shall be undertaken to determine the significance of the defect and identify corrective measures. - Rehabilitation activities in the affected area shall be suspended where necessary until the issue has been evaluated and appropriate actions agreed. | Contractor / Supervising Engineer / Iber-Lepenc J.S.C. | Included in Contractor’s BOQ |

6. ENVIRONMENTAL AND SOCIAL MONITORING PLAN

6.1 Monitoring Objectives

The objective of the monitoring program is to verify the effective implementation of the mitigation measures defined in Chapter 5 and to ensure that environmental, social, occupational health and safety, and dam safety risks associated with the rehabilitation works are adequately managed throughout Subproject implementation.

Particular attention shall be given to monitoring compliance with measures related to protection of reservoir water quality, management of construction and hazardous waste, safe handling of epoxy and polyurethane resins, occupational health and safety, confined-space entry procedures, piezometer drilling activities, protection of existing monitoring systems and maintenance of safe dam operations during construction.

Monitoring activities shall be undertaken by the Contractor, supervised by the Supervising Engineer and reviewed by Iber-Lepenc J.S.C. and the Project Management Team (PMT), as applicable.

Monitoring results shall be documented and maintained as part of the Subproject’s environmental and social management records and shall be made available to the World Bank upon request.

The monitoring programme shall also verify the proper installation, testing, calibration and commissioning of monitoring instrumentation, seepage monitoring facilities and topographical monitoring equipment included within the scope of the Subproject.

.

Table 6-1. Environmental and Social Monitoring Plan

| Parameter to be Monitored | Monitoring Method | Location | Frequency | Responsibility |
| --- | --- | --- | --- | --- |
| Dust generation and effectiveness of dust suppression measures | Visual inspection of work areas and dust control practices | Active work areas | Weekly and after complaints | Contractor |
| Vehicle and equipment emissions | Visual inspection and review of maintenance records | Construction site | Monthly | Contractor |
| Noise levels and implementation of noise control measures | Site inspection and spot measurements where required | Active work areas | Weekly | Contractor |
| Waste segregation and temporary storage | Inspection of waste storage areas and waste handling practices | Construction site | Weekly | Contractor |
| Waste disposal records | Review of waste transfer notes and disposal documentation | Construction site | Monthly | Contractor / Supervising Engineer |
| Hazardous waste management | Inspection of hazardous waste storage and disposal records | Construction site | Weekly | Contractor |
| Electronic waste management | Review of collection, storage and disposal records | Construction site | Monthly | Contractor / Supervising Engineer |
| Water quality protection measures | Inspection of containment measures, housekeeping practices and reservoir protection arrangements | Reservoir and work areas | Weekly | Contractor / Supervising Engineer / Iber-Lepenc J.S.C. |
| Raw water quality | Review of routine raw water quality monitoring records and investigation of any changes potentially linked to construction activities | Reservoir intake area | Weekly during construction and as required | Iber-Lepenc J.S.C./ Supervising Engineer |
| Evidence of spills, leaks or accidental releases | Inspection of fuel storage, chemical storage and work areas | Construction site | Weekly | Contractor |
| Hazardous materials storage and handling | Inspection of storage facilities, secondary containment and SDS availability | Construction site | Weekly | Contractor |
| Temporary storage of construction materials and equipment | Inspection of designated storage areas and housekeeping practices | Construction site | Weekly | Contractor |
| Piezometer drilling activities | Inspection of drilling practices, management of drilling residues and site reinstatement | Piezometer installation location | During drilling works | Contractor / Supervising Engineer |
| Protection of existing dam infrastructure during rehabilitation works | Inspection of work practices and condition of adjacent structures | Dam facilities | Weekly | Supervising Engineer / Iber-Lepenc J.S.C. |
| # Social Monitoring |  |  |  |  |
| Use of personal protective equipment (PPE) | Site inspections | Work areas | Daily | Contractor |
| Compliance with OHS requirements | Safety inspections and toolbox meetings | Construction site | Daily | Contractor |
| Work-at-height permits and confined-space permits | Review of permit records | Construction site | Daily (as required) | Contractor |
| Confined-space entry procedures in inspection gallery | Inspection of permits, atmospheric monitoring records and rescue arrangements | Inspection gallery | During works | Contractor / Supervising Engineer |
| Worker induction and training | Review of training records | Construction site | Monthly | Contractor |
| Worker grievance mechanism | Review of grievance register | Construction site | Monthly | Contractor |
| Worker Code of Conduct implementation and SEA/SH awareness | Review of signed records and awareness activities | Construction site | Monthly | Contractor |
| Community safety measures (signage, barriers and access control) | Site inspection | Work areas | Weekly (as required) | Contractor |
| Community grievances | Review of grievance register and resolution records | Subproject area | Monthly | PMT / Iber-Lepenc J.S.C. |
| Access management and restrictions | Inspection of access arrangements and operational access routes | Dam facilities | Weekly (as required) | Contractor / Iber-Lepenc J.S.C. |
| Emergency preparedness arrangements | Inspection of emergency equipment and response arrangements | Construction site | Monthly | Contractor |
| Occupational accidents and incidents. Serious incidents and accidents, including OHS, CHS, water quality, service disruption and SEA/SH-related incidents. | Review of incident records and corrective actions. Incident notification records, investigation reports, root-cause analysis and corrective action tracking. | Construction site | Immediately following occurrence and as required | Contractor / Supervising Engineer /Iber-Lepenc J.S.C., as applicable / PMT |
| Public notification of planned water supply interruptions | Review of public notices Iber-Lepenc communication records and consumer notifications. | Subproject area | Before and during any planned interruption. | Contractor / Iber-Lepenc / PMT |
| # Dam Safety and Operational Monitoring |  |  |  |  |
| Continuity of dam operations during rehabilitation works | Coordination meetings and site inspections | Dam facilities | Weekly | Iber-Lepenc J.S.C. / Supervising Engineer |
| Functionality of existing dam monitoring systems | Review of monitoring records and operational status | Dam monitoring facilities | Weekly | Iber-Lepenc J.S.C. |
| Rehabilitation of V-notch seepage monitoring facilities | Inspection of completed works and functionality testing | Seepage monitoring stations | During rehabilitation and commissioning | Contractor / Supervising Engineer / Iber-Lepenc J.S.C. |
| Installation and commissioning of the new piezometer | Verification of installation records, calibration reports and baseline readings | Piezometer location | During installation and commissioning | Contractor / Supervising Engineer / Iber-Lepenc J.S.C. |
| Installation and performance of new monitoring instruments | Verification of calibration, testing, commissioning and DAS integration records | Dam monitoring facilities | During installation and commissioning | Contractor / Supervising Engineer / Iber-Lepenc J.S.C. |
| Installation of topographical monitoring system (prisms/reflectors) | Verification of installation, survey records and commissioning documentation | Spillway chute walls | During installation and commissioning | Contractor / Supervising Engineer / Iber-Lepenc J.S.C. |
| Temporary operational restrictions and shutdowns | Review of work permits and operational records | Dam facilities | As required | Contractor / Iber-Lepenc J.S.C. |
| Newly identified defects or safety concerns | Site inspections and technical assessment reports | Dam facilities | Continuous during works | Contractor / Supervising Engineer / Iber-Lepenc J.S.C. |
| Emergency preparedness and response capability | Review of emergency procedures, equipment and drill records | Dam facilities | Quarterly | Contractor / Iber-Lepenc J.S.C. |
| Corrective actions arising from inspections or incidents | Review of inspection reports and corrective action records | Dam facilities | Monthly | PMT / Supervising Engineer |
| ESMP implementation progress and compliance status | Review of monitoring reports, inspections and corrective actions | Subproject level | Monthly | PMT |
| Environmental and Social reporting to the World Bank | Review of monitoring records and subproject reports | Subproject level | Quarterly and as required | PMT |

7. INSTITUTIONAL ARRANGEMENTS, CAPACITY BUILDING AND TRAINING

## 7.1 Institutional Arrangements

The implementation of this ESMP shall involve several institutions and entities with responsibilities for environmental, social, occupational health and safety (OHS), and dam safety management throughout Subproject implementation.

The Ministry of Environment and Spatial Planning (MESP), through the Project Management Team (PMT), shall be responsible for overall Subproject coordination and oversight, including supervision of ESMP implementation and reporting to the World Bank.

The Contractor shall be responsible for the day-to-day implementation of all environmental, social, health and safety (ESHS) measures defined in this ESMP and incorporated into the construction contract. The Contractor shall ensure compliance with applicable environmental, social, occupational health and safety requirements and shall maintain adequate records demonstrating implementation of ESMP measures.

The Supervising Engineer shall be responsible for monitoring compliance with the ESMP, conducting site inspections, verifying implementation of mitigation measures, reviewing monitoring reports and recommending corrective actions where necessary.

Iber-Lepenc J.S.C., as the operator of Ujman Dam, shall coordinate access to operational facilities, monitor potential impacts on dam operations and monitoring systems, and participate in the review, testing and acceptance of rehabilitation works, including seepage monitoring facilities, piezometric monitoring systems, topographical monitoring systems, monitoring instrumentation, Data Acquisition System (DAS) integration and other dam safety monitoring components.

The environmental and social responsibilities of the key institutions involved in Subproject implementation are summarized in Section 7.2 below.

## 7.2 Institutional Responsibilities

The successful implementation of the ESMP requires clear allocation of responsibilities among the institutions involved in subproject implementation, supervision and operation. The principal responsibilities of each institution are summarized in Table 7-1..

Table 7-1. Institutional Responsibilities

| Institution | Key Responsibilities |
| --- | --- |
| MMPH / PMT | Overall Subproject coordination and oversight; supervision of ESMP implementation; review of environmental and social monitoring reports; management of grievances; coordination with the World Bank; monitoring implementation of corrective actions; ensuring compliance with ESF requirements |
| Contractor | Implementation of all mitigation and monitoring measures defined in the ESMP; preparation and implementation of the Contractor’s Environmental and Social Management Plan (C-ESMP); preparation of site-specific ESHS procedures and plans; waste management; occupational health and safety management; worker training; incident reporting; maintenance of environmental and social records; implementation of corrective actions. |
| Supervising Engineer | Monitoring and verification of ESMP implementation; regular site inspections; review of Contractor’s reports; verification of compliance with environmental, social, health and safety requirements; identification of non-compliance and recommendation of corrective actions; supervision of rehabilitation works |
| Iber-Lepenc J.S.C | Coordination of access to operational facilities; monitoring impacts on dam operations and monitoring systems; participation in testing and commissioning of rehabilitation works; review of seepage monitoring facilities, piezometric monitoring systems, topographical monitoring systems and monitoring instrumentation; coordination of operational and emergency response arrangements during implementation. |

### 7.3 Capacity Building and Training

The environmental and social risks associated with the proposed rehabilitation works are considered manageable and largely related to construction activities within an existing operational dam facility. Nevertheless, adequate training and awareness activities are necessary to ensure effective implementation of the ESMP and compliance with applicable environmental, social, occupational health and safety, and dam safety requirements.

The Contractor shall be responsible for providing all required training to subproject personnel prior to and during implementation of the rehabilitation works. Training activities shall be documented and records shall be maintained on site for review by the Supervising Engineer and PMT.

Table 7-2. Training Requirements

| Training Topic | Target Group | Training Provider | Timing |
| --- | --- | --- | --- |
| ESMP requirements and environmental compliance | Contractor personnel and site management | Contractor | Prior to commencement of works |
| Occupational Health and Safety (OHS) | All workers | Contractor | Prior to commencement of works and periodically during implementation |
| Working at heights procedures | Relevant workers | Contractor | Before commencement of relevant activities |
| Confined space entry procedures | Relevant workers | Contractor | Before commencement of relevant activities |
| Piezometer drilling safety procedures | Relevant workers | Contractor | Before commencement of drilling activities |
| Hazardous materials handling and spill response | Relevant workers | Contractor | Prior to use of hazardous substances |
| Emergency preparedness and response | Contractor personnel and site management | Contractor | Prior to commencement of works and periodic refresher training |
| Code of Conduct and worker behaviour | All workers | Contractor | During induction training |
| Dam safety awareness, monitoring system protection and operational coordination procedures | Contractor personnel, Supervising Engineer and relevant Iber-Lepenc J.S.C. staff | Contractor and Iber-Lepenc J.S.C. | Prior to commencement of rehabilitation activities |

The Contractor shall maintain records of all training activities, including attendance sheets, training materials and training dates. These records shall be made available to the Supervising Engineer, PMT and the World Bank upon request.

### 7.4 Reporting Arrangements

The Contractor shall maintain records and report on implementation of the ESMP, including environmental, social, occupational health and safety, and dam safety matters. The Supervising Engineer shall monitor compliance and verify implementation of mitigation measures and corrective actions.

The PMT shall oversee ESMP implementation, review monitoring information and ensure reporting to the World Bank in accordance with Subproject requirements. Significant incidents and accidents shall be reported promptly in accordance with applicable reporting procedures.

The Contractor shall promptly notify the Supervising Engineer, PMT and Iber-Lepenc J.S.C. of any incident that may affect dam safety, monitoring systems, reservoir water quality, worker safety or the continued operation of the dam. Appropriate corrective actions shall be implemented and documented.

Environmental and social monitoring reports shall be prepared periodically throughout Subproject implementation and shall include information on mitigation measures implemented, monitoring results, incidents and accidents, grievances received, non-compliance issues identified and corrective actions undertaken.

## 8. GRIEVANCE REDRESS MECHANISM (GRM)

A Grievance Redress Mechanism (GRM) shall be maintained throughout Subproject implementation to enable local communities, stakeholders and other interested parties to submit complaints, concerns, requests for information or suggestions related to Subproject activities.

The GRM established by the Project Management Team (PMT) within MMPH shall be used for this Subproject. Information regarding the grievance mechanism shall be disclosed to affected communities and stakeholders prior to commencement of works and shall remain available throughout Subproject implementation.

Grievances may be submitted through the following channels:

- Online grievance form: https://flows-ks.info/forma-e-ankeses/

- Telephone: +383 48 600 883;

- E-mail complaints@flows-ks.info;

- Written submissions to the PMT (Hajdar Dushi, 1-B Nr.7, 10000 Prishtina);

- Direct communication during site visits and stakeholder meetings.

All grievances received shall be recorded in a grievance register and reviewed by the PMT. Grievances related to construction activities shall be coordinated with the Contractor, Supervising Engineer and Iber-Lepenc J.S.C., as appropriate.

The PMT shall be responsible for maintaining grievance records, monitoring the resolution process and ensuring that grievances are addressed in a timely manner. Information on grievance management and resolution shall be included in periodic Subproject monitoring reports.

The Contractor shall establish and maintain a separate worker Grievance Mechanism as part of the Contractor's Environmental and Social Management Plan (C-ESMP), in accordance with ESS2 and applicable labour legislation. The worker GM shall be communicated to all Subproject workers during induction and shall provide a confidential mechanism for raising workplace concerns and complaints.

## 9. IMPLEMENTATION SCHEDULE AND INTEGRATION OF ESMP INTO SUBPROJECT IMPLEMENTATION

### 9.1 ESMP Implementation Schedule

The mitigation and monitoring measures defined in this ESMP shall be implemented throughout Subproject implementation, including pre-construction, construction, commissioning and operation phases, as applicable.

Prior to commencement of works, the Contractor shall prepare a Contractor’s Environmental and Social Management Plan (C-ESMP) consistent with this ESMP. The C-ESMP shall include, as applicable, a site-specific OHS Plan, Labour Management and Worker Grievance procedures, Code of Conduct, Waste Management Plan, Hazardous Materials and Spill Response Plan, Traffic and Access Management Plan, Emergency Preparedness and Response Plan, Water Quality Protection Plan, Method Statements and Job Safety Analyses for high-risk activities, Chance Finds Procedure, training plan, incident reporting procedure and monitoring/reporting templates. The C-ESMP shall be reviewed by the Supervising Engineer and approved by the PMT prior to mobilization and commencement of construction activities. .

Table 9-1. ESMP Implementation Schedule

| ESMP Activity | Pre-Construction | Construction | Commissioning | Operation |
| --- | --- | --- | --- | --- |
| Incorporation of ESMP requirements into bidding and contract documents | ✓ |  |  |  |
| Preparation and approval of Contractor's ESMP (C-ESMP) | ✓ |  |  |  |
| Environmental and social mitigation measures |  | ✓ | ✓ |  |
| Monitoring system installation, testing and commissioning |  | ✓ | ✓ |  |
| Occupational health and safety measures |  | ✓ | ✓ |  |
| Environmental and social monitoring |  | ✓ | ✓ |  |
| Dam safety and operational monitoring |  | ✓ | ✓ | ✓ |
| Training and awareness activities | ✓ | ✓ |  |  |
| Reporting and corrective actions |  | ✓ | ✓ | ✓ |

### 9.2 Integration of ESMP into Subproject Implementation

The ESMP shall form an integral part of Subproject implementation. All environmental, social, health and safety requirements identified in this ESMP shall be incorporated into the bidding documents, technical specifications and construction contract.

The Contractor shall be responsible for implementing all environmental, social, health and safety measures required during rehabilitation works as part of its contractual obligations, including implementation of the approved C-ESMP.

Compliance with the ESMP shall be monitored throughout implementation by the Contractor, Supervising Engineer, PMT and Iber-Lepenc J.S.C., as applicable.

Implementation of the ESMP shall be considered a contractual obligation and failure to comply with ESMP requirements may result in corrective actions in accordance with the provisions of the construction contract.

Particular attention shall be given to implementation of measures related to protection of reservoir water quality, safe execution of concrete rehabilitation works, confined-space entry procedures within the inspection gallery, installation of the new piezometer, rehabilitation of seepage monitoring facilities, installation of topographical monitoring equipment and successful integration of monitoring instrumentation into the Data Acquisition System (DAS).